### COMPLETED PROJECT PROFILE

- THE PROJECT -:			Correctional Centre.

LOCATION -:			Gizo, Solomon Islands.

END CLIENT -:			Solomon Islands Government.

CONTRACT TYPE -:		Subcontract, lump sum fixed price.

SCOPE OF WORKS -:	Medium to low security prison, incorporating admin, accommodation, catering and security buildings. Site facilities including main switchboards, generator, power and communications reticulation, solar area lighting, fire detection, public address and television.

VALUE OUR WORKS -:	 	SBD  $2,781,800.00

DIFFICULTY FACTOR -:	Remote location, materials had to be sent by barge from Honiara.

ON SITE PERIOD -:		52 weeks 2014 -15.

SITE PERSONNEL -:		Two to Six tradespersons.

MAIN CONTRACTOR -:		Fletcher Kwaimani Joint Venture

REFEREE -:				Dave Culley, Branch Manager.

CONTACT NUMBER -:		677 30556.

CONSULTANT -:			Reeves International Pty Ltd.

REFEREE -:				Andrew Fraser, Project Manager

CONTACT NUMBER -:		677 39135

SITE SAFETY -:			Excellent.